## Slide 1
FY14 Efficiencies Goal:
FY14 Flash:
Stellar BI – Indirect Business
On Track | Low Risk | Critical | Complete | Not Started
Business Lead | Cameron Vine
HP Team | 
ShineTech Team | Robin
Omni360 Team | Pablo
Updated: Jun 10th , 2021
Purpose: Improve reports with more accurate information.
Objectives: Daily basis feeds thru streaming solution for Stellar Indirect Business BI tools
Key Milestones | Status | Start Date | End Date
DoD Closing and Sign Off | 100% |  | 
Kick-Off | 100% |  | 
Magento Infrastructure - Stellar team | 100% |  | 
Database preparation - Stellar team & Replicas | 100% |  | 
Data Encrtp/Decrp - Stellar team | 100% |  | 
18 Table Structure - IN | 70% | Jun 8 | Jun 18
6 Reports Structure –IN | 50% | Jun 8 | Jun 18
18 Tables Load historical data – IN | 0% |  | 
18 Tables PII data identification - IN | 0% |  | 
Lambda – Tokenization process | 0% |  | 
18 Tables Load Tokenize historical data– IN | 0% |  | 
6 Reports Monitoring | 0% |  | 
  Accomplishments
13 New schema tables in O360 RDS
Data flowing for the 13 tables
3 views(“Reports”) structure completed
5 Remainer Table Structure
3 Remainer Views(“Reports”)
Next Steps
Overall Status | 
Development | 
Testing | 
Overall Status: Development (Streaming) WIP
Issues/Risks |  |  |  |  |  | 
Status | Types | Severity | Description | Mitigation/Next Steps | Owner | Due
 |  |  | Stellar team: Check Hong-Kong store data migration / could be affected by China hosting change. |  | Robin |